| Working Title of the Project: |  | EdgeSign: An IoT-Enabled Edge–Cloud Hybrid System for Real-Time Sign Language Translation |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  | SRM Institute of science and technology Kattankalathur |  |  |
| Name and address of the company/organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr.R.Babu |  |  |  |
| Designation | Associate Professor |  |  |  |
| Department | Cintel |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone |  |  |  |  |
| E-mail |  |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Surya Sathyanarayanan | RA2211026010562 | CINTEL | 8838335431 | ss7626@srmist.edu.in |
| Jeevan Babu Murugan | RA2211026010548 | CINTEL | 8438844636 | jm7531@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID Computer Science and Engineering Specialisation with AIML |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 8 |
| Course Code | 21CSP401L/ 21CSP402L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem (or) Product Description: Communication barriers still exist for people with speech and hearing impairments, particularly when interacting with individuals who do not understand sign language. This often leads to dependence on interpreters or written communication. The proposed system, EdgeSign, is an IoT-enabled edge–cloud hybrid solution designed to translate sign language gestures into text and speech in real time. The system captures hand gestures using a camera connected to a Raspberry Pi, extracts hand landmarks using MediaPipe, and processes them using machine learning models. The recognized gestures are converted into meaningful text and further transformed into speech output. By combining edge processing with cloud-based intelligence, the system aims to provide a portable, efficient, and user-friendly communication aid suitable for everyday interactions. |  |  |  |
| Assumptions and Constraints |  |  |  |
| Assumptions • Users perform gestures clearly in front of the camera. • Adequate lighting conditions are available for gesture detection. • Stable internet connectivity is available for cloud communication. • The trained gesture dataset represents common communication gestures. Constraints • Raspberry Pi has limited processing power for complex models. • Recognition accuracy may decrease under poor lighting or cluttered backgrounds. • Network latency may affect response time during cloud processing. • Hardware components such as camera modules must be properly configured |  |  |  |
| Stakeholders |  |  |  |
| • Individuals with speech and hearing impairments (primary users). • Caregivers and family members. • Educators and rehabilitation centers. • Developers and researchers working on assistive technologies. • Organizations promoting accessibility and inclusive communication. |  |  |  |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 03/01/2026 | 06/01/2026 | Requirement analysis and project planning | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 07/01/2026 | 10/01/2026 | Hardware setup (Raspberry Pi 4, camera), initial configuration | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 11/01/2026 | 14/01/2026 | Installing dependencies (Python, OpenCV, MediaPipe) | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 15/01/2026 | 18/01/2026 | Initial gesture capture testing | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 19/01/2026 | 22/01/2026 | Dataset collection (gesture samples) | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 23/01/2026 | 26/01/2026 | Data preprocessing and cleaning | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 27/01/2026 | 30/01/2026 | Feature extraction using MediaPipe | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 31/01/2026 | 03/02/2026 | Model training (Random Forest) | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 04/02/2026 | 07/02/2026 | Model testing and accuracy tuning | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 08/02/2026 | 11/02/2026 | WebSocket communication setup | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 12/02/2026 | 23/02/2026 | Sentence formation module | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 24/02/2026 | 03/03/2026 | OCR feature integration | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 04/03/2026 | 19/03/2026 | Speech-to-Text feature integration | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 20/03/2026 | 27/03/2026 | Developer mode (logs & preview) | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 28/03/2026 | 31/03/2026 | System testing and debugging | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 01/04/2026 | 04/04/2026 | Performance optimization | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 05/04/2026 | 08/04/2026 | Final integration of all modules | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |
| 09/04/2026 | 25/04/2026 | Documentation preparation | Jeevan Baabu Murugan(RA2211026010548) | Surya sathyanarayanan (RA2211026010562) |
| 26/04/2026 | 04/05/2026 | Final testing and validation | Surya sathyanarayanan (RA2211026010562) | Jeevan Baabu Murugan(RA2211026010548) |

Summary record of major progress meetings with supervisors ( Sprint 1)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 05/01/2026 | Discussed project idea, finalized with problem statement | Complete requirement analysis by 10/01/2026 | Need hardware components | 12/01/2026 |
| 12/01/2026 | Hardware all setup started, Raspberry Pi configured | Complete camera integration by 18/01/2026 | Minor setup issues | 20/01/2026 |
| 20/01/2026 | MediaPipe installed, gesture and capture working | Start dataset collection and preprocessing | Need more gesture samples | 28/01/2026 |

Summary record of major progress meetings with supervisors  (SPRINT 2)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 10/02/2026 | Model all training completed, with basic recognition working | Improve accuracy and start text conversion | Accuracy issues in low light | 18/02/2026 |
| 18/02/2026 | Gesture-to-text conversion implemented | Begin WebSocket and cloud integration | Network latency observed | 26/02/2026 |
| 26/02/2026 | Sentence formation and cloud processing added | Integrate TTS module by 05/03/2026 | TTS delay issues | 05/03/2026 |

Summary record of major progress meetings with supervisors (SPRINT 3)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 15/03/2026 | TTS integrated, audio output working | Improve mobile UI and BLE communication | Minor UI bugs | 22/03/2026 |
| 22/03/2026 | Mobile all application connected and text display working | Add OCR and Speech-to-Text features | Integration complexity | 30/03/2026 |
| 30/03/2026 | OCR, STT, and developer mode added | Final testing and documentation | Performance optimization needed | 05/04/2026 |

Worksheet / Data collection / Observation etc

Journal Publication Details