| Working Title of the Project: |  | EdgeSign: An IoT-Enabled Edge–Cloud Hybrid System for Real-Time Sign Language Translation |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  |  |  |  |
| Name and address of the company/organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr R Babu |  |  |  |
| Designation | Associate professor |  |  |  |
| Department | CINTEL |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone |  |  |  |  |
| E-mail |  |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Surya Sathyanarayanan | RA2211026010562 | CINTEL | 8838335431 | ss7626@srmist.edu.in |
| Jeevan Babu Murugan | RA2211026010548 | CINTEL | 8438844636 | jm7531@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID P215 Computer Science and Engineering Specialisation with Artificial Intelligence And Machine Learning |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 8 |
| Course Code | 21CSP401L/ 21CSP402L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem (or) Product Description: Communication barriers still exist for people with speech and hearing impairments, particularly when interacting with individuals who do not understand sign language. This often leads to dependence on interpreters or written communication. The proposed system, EdgeSign, is an IoT-enabled edge–cloud hybrid solution designed to translate sign language gestures into text and speech in real time. The system captures hand gestures using a camera connected to a Raspberry Pi, extracts hand landmarks using MediaPipe, and processes them using machine learning models. The recognized gestures are converted into meaningful text and further transformed into speech output. By combining edge processing with cloud-based intelligence, the system aims to provide a portable, efficient, and user-friendly communication aid suitable for everyday interactions. |  |  |  |
| Assumptions and Constraints |  |  |  |
| Assumptions - Users perform gestures clearly in front of the camera. - Adequate lighting conditions are available for gesture detection. - Stable internet connectivity is available for cloud communication. - The trained gesture dataset represents common communication gestures. Constraints - Raspberry Pi has limited processing power for complex models. - Recognition accuracy may decrease under poor lighting or cluttered backgrounds. - Network latency may affect response time during cloud processing. - Hardware components such as camera modules must be properly configured |  |  |  |
| Stakeholders |  |  |  |
|  Individuals with speech and hearing impairments (primary users).  Caregivers and family members.  Educators and rehabilitation centers.  Developers and researchers working on assistive technologies.  Organizations promoting accessibility and inclusive communication. |  |  |  |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| Nov 2025 | Dec 2025 | Literature survey and problem identification for EdgeSign system |  |  |
| Dec 2025 | Jan 2026 | Requirement analysis and system architecture design |  |  |
| Jan 2026 | Jan 2026 | Hardware setup (Raspberry Pi, camera module) and initial testing |  |  |
| Jan 2026 | Feb 2026 | Dataset preparation and gesture data collection |  |  |
| Feb 2026 | Feb 2026 | Implementation of MediaPipe hand landmark extraction |  |  |
| Feb 2026 | Feb 2026 | Machine learning model training for gesture recognition |  |  |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |

Summary record of major progress meetings with supervisors ( Sprint 1)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
|  | Discussed project idea, finalized problem statement and objectives for EdgeSign system. | Complete literature survey and finalize system architecture by mid-January. |  |  |
|  | Completed literature review and designed initial architecture of edge–cloud hybrid system. | Start hardware setup and implement MediaPipe hand landmark extraction. |  |  |
|  | Implemented gesture capture using Raspberry Pi camera and MediaPipe landmark extraction. | Train initial machine learning model and integrate gesture recognition pipeline. |  |  |

Summary record of major progress meetings with supervisors  (SPRINT 2)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
|  | Completed gesture recognition model training and improved dataset preparation. Initial testing of gesture classification achieved good accuracy. | Integrate the trained ML model with Raspberry Pi edge processing and begin cloud communication setup. | Need guidance on optimizing model performance for real-time processing. |  |
|  | Implemented WebSocket communication between Raspberry Pi and cloud server for gesture data transfer. | Integrate conversational AI and text generation module for meaningful sentence formation. | Discussed improving system latency and testing under different lighting conditions. |  |
|  | Integrated text-to-speech module and tested audio output through speaker/headphones. System pipeline from gesture to speech established. | Perform full system testing, optimize response time, and begin preparing documentation for next review. | Suggested collecting additional gesture samples for better model generalization |  |

Summary record of major progress meetings with supervisors (SPRINT 3)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |

Worksheet / Data collection / Observation etc

Journal Publication Details